Product Requirements Document

Development Agent System

Version 1.0  |  February 2026

| Field | Details |
| --- | --- |
| Project Name | Development Agent System |
| Prepared By | Nikhil Kumar |
| Reviewed By | Shubham Karmakar |
| Date | February 25, 2026 |
| Version | 1.0 |
| Status | Draft |

# 1. Project Overview

This document outlines the requirements for building a Development Agent System — a unified intelligent agent with three modules designed to automate code quality enforcement, pull request reviews, and error detection across the development team's GitHub repository.

The system was assigned by Engineering Lead Shubham Karmakar and is to be developed by Nikhil Kumar.

# 2. Problem Statement

The development team currently faces the following challenges:

- No visibility into whether team members are making daily code commits, causing missed progress tracking.

- Pull Requests (PRs) are reviewed manually and slowly, causing delays in the development cycle.

- Bugs, security vulnerabilities, and code errors are not caught early, leading to production issues.

- No automated testing pipeline is triggered when code is pushed or PRs are raised.

# 3. Goals & Objectives

- Automate daily commit monitoring and notify the team when someone has not committed.

- Automate PR reviews using AI to detect issues without waiting for a human reviewer.

- Detect code errors and security vulnerabilities using SAST tools when PRs or code pushes happen.

- Auto-generate test cases for errors found during code analysis.

- Reduce manual engineering overhead in code reviews and QA.

# 4. Scope

## 4.1 In Scope

- One unified agent with three sub-modules built in Python.

- Integration with GitHub API for commit and PR data.

- Integration with Slack or Email for notifications.

- SAST tool integration (e.g., Semgrep or Bandit).

- Automated test case generation for detected errors.

## 4.2 Out of Scope

- No UI/dashboard in v1.0.

- No integration with JIRA or project management tools in v1.0.

- No support for non-Python codebases in v1.0.

# 5. Feature Requirements

## Module 1 — Daily Commit Checker Agent

Purpose: Monitor whether all team members have made at least one Git commit each day.

| Requirement ID | Description | Priority |
| --- | --- | --- |
| M1-01 | Agent runs automatically every day at a scheduled time (e.g., 9 PM) | High |
| M1-02 | Fetch all commits from the repository for the current day using GitHub API | High |
| M1-03 | Compare commits against the predefined team member list | High |
| M1-04 | Log the daily commit status to a file (JSON or CSV) | Medium |
| M1-05 | Send Slack or Email notification for members with no commit | High |
| M1-06 | Notification message should include name, date, and missing commit details | Medium |

Example Notification:

⚠️  Alert: Rahul has not made any commit today (Feb 25, 2026). Please check with the team.

## Module 2 — PR Review Agent

Purpose: Automatically review Pull Requests when they are raised and post review comments directly on the PR.

| Requirement ID | Description | Priority |
| --- | --- | --- |
| M2-01 | Trigger automatically when a new PR is opened on GitHub (via webhook) | High |
| M2-02 | Read and parse the code diff from the PR | High |
| M2-03 | Analyze code for logic errors, bad practices, and missing edge cases using AI | High |
| M2-04 | Post review comments directly on the PR via GitHub API | High |
| M2-05 | Flag functions with no docstrings or no unit tests | Medium |
| M2-06 | Support Python codebase in v1.0 | High |

Example PR Comment by Bot:

🤖 PR Review Bot — Line 12: Potential ZeroDivisionError detected. Add a check for b == 0 before dividing. No docstring found in function divide().

## Module 3 — SAST Error Detection & Test Case Generator

Purpose: Scan code for security vulnerabilities and errors using SAST tools, and auto-generate test cases for the issues found.

| Requirement ID | Description | Priority |
| --- | --- | --- |
| M3-01 | Trigger on PR raise or code push event | High |
| M3-02 | Run SAST tool (Semgrep / Bandit) against the changed code files | High |
| M3-03 | Parse SAST output and extract all error/vulnerability findings | High |
| M3-04 | Report errors with line number, severity, and description | High |
| M3-05 | Auto-generate Python unit test cases for each detected error | High |
| M3-06 | Post error report as a PR comment or save to a report file | Medium |
| M3-07 | Support detection of: SQL Injection, hardcoded passwords, dangerous OS commands | High |

Example Error Report:

- 🚨 SQL Injection Risk — Line 3: User input directly concatenated in SQL query. Severity: HIGH

- 🚨 Hardcoded Credential — Line 7: Password stored in plaintext. Severity: HIGH

- ⚠️  Dangerous OS Command — Line 5: os.system() with user input. Severity: MEDIUM

# 6. Proposed Tech Stack

| Component | Technology |
| --- | --- |
| Programming Language | Python 3.10+ |
| GitHub Integration | GitHub REST API / PyGitHub library |
| SAST Tool | Semgrep or Bandit (Python) |
| AI / LLM for PR Review | OpenAI GPT-4 or Claude API |
| Notifications | Slack API (slack-sdk) or SMTP Email |
| Agent Orchestration | LangChain or Custom Python Agent |
| Scheduler | Cron Job (Linux) or APScheduler (Python) |
| Logging | Python logging module + JSON log file |

# 7. High-Level Architecture

The system consists of a single Python-based agent application with three loosely coupled modules, all triggered either by schedule or by GitHub webhook events.

| Trigger | Module | Action | Output |
| --- | --- | --- | --- |
| Cron (Daily) | Commit Checker | Fetch commits via GitHub API | Slack/Email Alert + Log File |
| GitHub Webhook (PR Opened) | PR Reviewer | Read diff, analyze with AI | PR Comment on GitHub |
| GitHub Webhook (PR / Push) | SAST Error Detector | Run Semgrep/Bandit, parse results | Error Report + Test Cases |

# 8. Development Timeline

| Week | Task | Owner |
| --- | --- | --- |
| Week 1 | Research GitHub API, SAST tools (Semgrep/Bandit), LangChain basics | Nikhil |
| Week 1 | Review documentation shared by Shubham | Nikhil |
| Week 2 | Build Module 1 — Daily Commit Checker + Slack notification | Nikhil |
| Week 3 | Build Module 2 — PR Review Agent with GitHub webhook | Nikhil |
| Week 4 | Build Module 3 — SAST integration + test case generation | Nikhil |
| Week 5 | Integration testing, bug fixes, demo to team | Nikhil + Shubham |

# 9. Success Metrics

- Daily commit alerts are sent within 1 hour of the scheduled check time.

- PR review comments appear within 5 minutes of PR being raised.

- SAST scan detects at least 90% of known vulnerabilities in the sample buggy code provided by Shubham.

- Auto-generated test cases successfully reproduce the detected errors.

- Zero manual intervention required for routine commit checks and PR scans.

# 10. Risks & Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| GitHub API rate limits | Medium | Implement caching and exponential backoff |
| LLM API costs for PR review | Medium | Limit to changed files only, use smaller model for v1 |
| False positives in SAST | Low | Allow manual override / suppression comments in code |
| No documentation available | Medium | Research online, use GPT for guidance as suggested by manager |

# 11. Open Questions

- Which Slack workspace/channel should commit alerts be posted to?

- What is the list of team members whose commits need to be tracked?

- Is the repository hosted on GitHub or GitLab?

- Should the buggy code sample from Shubham be used as the official test suite?

- What is the preferred SAST tool — Semgrep or Bandit?

# 12. Approvals

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| Shubham Karmakar | Engineering Lead / Reviewer |  |  |
| Nikhil Kumar | Developer / Author |  |  |